Problem A: Percentage of completion

Peak Construction has a contract to construct a $4,500,000 bridge at an estimated cost of $4,000,000. The contract will start in July 2023, and the bridge will be completed in August 2025. Peak provides the following data for the construction period. Assume Peak pays construction costs in cash.

|  | 2023 | 2024 | 2025 |
| --- | --- | --- | --- |
| Cumulative costs incurred to date | 1,000,000 | 2,916,000 | 4,050,000 |
| Estimated remaining cost to complete | 3,000,000 | 1,134,000 | 0 |
| Billings during the year | 900,000 | 2,400,000 | 1,200,000 |
| Collections during the year | 750,000 | 1,750,000 | 2,000,000 |

- Using the percentage-of-completion method, calculate the gross profit by year.

- Show the journal entries for 2025.

Accumulate construction costs:

Record billings:

Record collections from customers:

Recognize revenue/expenses:

Close long-term contract: