Problem B: Percentage of completion

Summit Construction has a contract to construct a $5,400,000 building at an estimated cost of $4,500,000. The contract will start in April 2023, and the building will be completed in September 2025. Summit provides the following data for the construction period. Assume Summit pays construction costs through Accounts Payable.

|  | 2023 | 2024 | 2025 |
| --- | --- | --- | --- |
| Costs incurred in the current period | 900,000 | 2,200,000 | 1,950,000 |
| Estimated remaining cost to complete | 3,600,000 | 1,900,000 | 0 |
| Billings during the year | 500,000 | 2,600,000 | 2,300,000 |
| Collections during the year | 350,000 | 2,400,000 | 2,650,000 |

- Using the percentage-of-completion method, calculate the gross profit by year.

|  |  |  |  | Price | Total Rev | Prior Rev | Current |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2023 | Costs to Date | 900,000 | % Complete |  |  |  | 1,080,000 | Rev |
|  | Total Est Costs | 4,500,000 | 20% | 5,400,000 | 1,080,000 | 0 | 900,000 | Costs |
|  |  |  |  |  |  |  | 180,000 | GP |
|  |  |  |  | Price | Total Rev | Prior Rev | Current |  |
| 2024 | Costs to Date | 3,100,000 | % Complete |  |  |  | 2,268,000 | Rev |
|  | Total Est Costs | 5,000,000 | 62% | 5,400,000 | 3,348,000 | 1,080,000 | 2,200,000 | Costs |
|  |  |  |  |  |  |  | 68,000 | GP |
|  |  |  |  | Price | Total Rev | Prior Rev | Current |  |
| 2025 | Costs to Date | 5,050,000 | % Complete |  |  |  | 2,052,000 | Rev |
|  | Total Est Costs | 5,050,000 | 100% | 5,400,000 | 5,400,000 | 3,348,000 | 1,950,000 | Costs |
|  |  |  |  |  |  |  | 102,000 | GP |

Problem (continued)

- Show the journal entries for 2025.

Accumulate construction costs:

CIP (B-A)			1,950,000

A/P				1,950,000

Record billings:

A/R (B-A)			2,300,000

Billings on CIP (B-XA)		2,300,000

Record collections from customers:

Cash	(B-A)			2,650,000

A/R (B-A)			2,650,000

Recognize revenue/expenses:

Construction costs (I-E)		1,950,000

CIP (B-A)			102,000		(plug=gross profit)

Revenue (I-R)			2,052,000

Close long-term contract:

Billings on CIP (B-XA)		5,400,000

CIP (B-A)			5,400,000

Note: This entry only happens in 2025 because the company finished the project (i.e. does not happen in 2023 and 2024).